## Slide 1
General Assembly Repair Area Electrical Work(TKM101012)
Work Final Report

## Slide 2
■ PROJECT COMPLETION REPORT
Work Final Report
1. Project Name: General Assembly Repair Area Electrical Work
2. PO Number: TKM101012
3. Company Name: TK ELECTRIC LLC.
4. Contract Item: Electric Works
5. Work Description: General Assembly Repair Area Electrical Work
- Install 480V, 100A, 3P, 3W electrical panel with eight (8) 20A, 2P circuit breakers in the Polishing Area
- Install eight (8) L8-30R receptacles for infrared lamps in the Polishing Area
- Install two (2) quad receptacles in the Repair Area
We hereby report that the above work (General Assembly Repair Area Electrical Work)
has been completed as described.
Completion Date: Jan. 25. 2026
Contractor: TK ELECTRIC LLC.

## Slide 3
■ PROJECT COMPLETION REPORT

## Slide 4
Project Name | General Assembly Repair Area Electrical Work | Duration | Jan. 22. 2026 ~ Jan. 25. 2026
 |  | Contractor | TK Electric LLC
Location | General Assembly(Repair Area) |  | 
Drawing |  |  | 
■ PROJECT COMPLETION REPORT

## Slide 5
Project Name | General Assembly Repair Area Electrical Work | Duration |  | Jan. 22. 2026 ~ Jan. 25. 2026
 |  | Contractor |  | TK Electric LLC
Location | General Assembly(Repair Area) |  |  | 
Date | Jan. 25. 2026 (SUN) | Date | Jan. 25. 2026 (SUN) | 
Description | RM-4001A / CKT43 RECEPTACLES(QUAD) TEST | Description | RM-4001A / CKT44 RECEPTACLES(QUAD) TEST | 
■ PROJECT COMPLETION REPORT

## Slide 6
Project Name | General Assembly Repair Area Electrical Work | Duration | Jan. 22. 2026 ~ Jan. 25. 2026
 |  | Contractor | TK Electric LLC
Location | General Assembly(Polishing Area) |  | 
Drawing |  |  | 
■ PROJECT COMPLETION REPORT

## Slide 7
Project Name | General Assembly Repair Area Electrical Work | Duration |  | Jan. 22. 2026 ~ Jan. 25. 2026
 |  | Contractor |  | TK Electric LLC
Location | General Assembly(Polishing Area) |  |  | 
Date | Jan. 25. 2026 (SUN) | Date | Jan. 25. 2026 (SUN) | 
Description | RECEPTACLES(L8-30R) FOR INFARED LAMPS TEST | Description | POLISHING AREA INFARED LAMP PANEL INSTALL | 
■ PROJECT COMPLETION REPORT

## Slide 8
Project Name | General Assembly Repair Area Electrical Work | Duration |  | Jan. 22. 2026 ~ Jan. 25. 2026
 |  | Contractor |  | TK Electric LLC
Location | General Assembly(Polishing Area) |  |  | 
Date | Jan. 25. 2026 (SUN) | Date | Jan. 25. 2026 (SUN) | 
Description | POLISHING AREA INFARED LAMP PANEL ROTATION TEST | Description | POLISHING AREA INFARED LAMP PANEL VOLTAGE TEST | 
■ PROJECT COMPLETION REPORT